Online Recruitment System: Backlog and Sprint Plan

The Online Recruitment System simplifies recruitment by allowing candidates to register, search, and apply for jobs, and enabling recruiters to manage job postings and applications. This document aligns features with the current implementation.

1. Product Backlog

Epic 1: User Management

- Feature: User Registration and Login

  - Users can register, log in, and log out.

  - Reset password is available.

  - Priority: High

- Feature: Profile Management

  - Users can update basic personal information.

  - Priority: Medium

Epic 2: Job Management

- Feature: Job Posting

  - Recruiters can create, edit, and delete job postings via a dashboard.

  - Priority: High

- Feature: Job Listings

  - Display jobs with basic search/filter by title, city, and type.

  - Priority: High

- Feature: Job Details

  - Show title, description, city, type.

  - Priority: Medium

Epic 3: Application Management

- Feature: Apply for Jobs

  - Candidates can submit applications with name and email (CV upload placeholder can be added later).

  - Priority: High

- Feature: Application Status Tracking

  - Recruiters can view applications and update status/notes.

  - Priority: High

Epic 4: Notifications

- Feature: Basic Notifications

  - Placeholder alerts in UI (email notifications not implemented yet).

  - Priority: Medium

Epic 5: Search

- Feature: Job Search

  - Candidates can search jobs by title, city, or type.

  - Priority: High

- Feature: Candidate Search (Recruiters)

  - Not yet implemented. Priority: Medium

2. Sprint Breakdown

Sprint 1: Core Functionality

Goal: Build user management and job listing foundation.
Sprint Backlog:

- User Management

  - Registration, login, logout, password reset.

  - Database schema for users.

- Job Management

  - Backend CRUD for jobs.

  - Job listings with filtering.
Duration: 2 Weeks

Sprint 2: Applications and Recruiter Dashboard

Goal: Enable applications and recruiter features.
Sprint Backlog:

- Application Management

  - Apply to jobs, track applications.

  - Update status and notes by recruiters.

- Recruiter Dashboard

  - View jobs and applicants.
Duration: 3 Weeks

Sprint 3: Frontend Enhancements

Goal: Improve UI and search experience.
Sprint Backlog:

- Job Search Functionality

  - Live search/filter for candidates.

- Dashboard UI Improvements

  - Responsive design for jobs, applications, and forms.
Duration: 2 Weeks

3. Future Goals

Planned Features for Expansion:

- CV upload support and file management.

- Email notifications for application updates.

- Advanced filters (salary, experience, posting date).

- Recruiter candidate search by skills.

- Enhanced dashboard metrics.

Future Innovations:

- Personalized job recommendations.

- Company profiles and social sharing.

- AI-assisted matching and analytics.